PROJECT   DOCUMENTATION

AUTOMATED ATTENDANCE SYSTEM FOR RURAL SCHOOLS

USING FACE   RECOGNITION

Academic Project Daily Log

Activity Summary -June 1 to June 30,2026

| Day | Date | Activity | Status |
| --- | --- | --- | --- |
| Day 1 | June 1 | Project Title Finalization | Completed |
| Day 2 | June 2 | Requirement Gathering | Completed |
| Day 3 | June 3 | Objective Definition | Completed |
| Day 4 | June 4 | User and Module Identification | Completed |
| Day 5 | June 5 | User Case Diagram Preparation | Completed |
| Day 6 | June 6 | Database Requirement Analysis | Completed |
| Day 7 | June 7 | ER Diagram Design | Completed |
| Day 8 | June 8 | Database Schema Creation | Completed |
| Day 9 | June 9 | Login Module Development | Completed |
| Day 10 | June 10 | Dashboard Development | Completed |
| Day 11 | June 11 | Database Connectivity | Completed |
| Day 12 | June 12 | Student Registration Module | Completed |
| Day 13 | June 13 | Attendance Report Module | Completed |
| Day 14 | June 14 | Python Environment Setup | completed |
| Day 15 | June 15 | Face Image Capture Module | completed |
| Day 16 | June 16 | Face Detection | completed |
| Day 17 | June 17 | Model Training | completed |
| Day 18 | June 18 | Face Recognition Module | Completed |
| Day 19 | June 19 | Attendance Marking | Completed |
| Day 20 | June 20 | Automatic Absent Marking | Completed |
| Day 21 | June 21 | Attendance Report Enhancement | Completed |
| Day 22 | June 22 | Multiple Student Testing | Completed |
| Day 23 | June 23 | Dashboard Integration | Completed |
| Day 24 | June 24 | System Testing | Completed |
| Day 25 | June 25 | Bug Fixing | Completed |
| Day 26 | June 26 | System Validation | Completed |
| Day 27 | June 27 | Final Integration | Completed |
| Day 28 | June 28 | Documentation Preparation | Completed |
| Day 29 | June 29 | ppt preparation | Completed |
| Day 30 | June 30 | Final demo and submission | Completed |

DAY 1 – PROJECT TITLE FINALIZATION

Objective

To identify a real-time problem and finalize the mini project title based on real-world requirements.

Activities Performed

- Discussed different project ideas suitable for rural school environment.

- Identified manual attendance problems in schools.

- Studied face recognition technology basics.

- Selected OpenCV-based attendance system idea.

- Finalized project title as
“Automated Attendance System for Rural Schools Using Face Recognition”

Outcome

- Project title finalized successfully.

- Problem domain selected.

- Project approved for development.

DAY 2 – REQUIREMENT GATHERING

Objective

To analyze system requirements for developing the attendance system.

Activities Performed

- Studied manual attendance system problems.

- Identified need for automation.

- Listed functional requirements:

  - Student Registration

  - Face Capture

  - Face Recognition

  - Attendance Marking

  - Report Generation

- Listed software requirements (PHP, MySQL, Python, OpenCV).

Outcome

- Requirement analysis completed.

- System requirements documented.

DAY 3 – SYSTEM ANALYSIS

Objective

To study existing system and design proposed system.

Activities Performed

- Studied manual attendance drawbacks.

- Defined proposed face recognition system.

- Designed system workflow.

- Identified system modules.

Outcome

- Existing and proposed system finalized.

- Workflow designed.

DAY 4 – MODULE IDENTIFICATION

Objective

To identify modules required for the system.

Activities Performed

- Divided system into modules:

  - Login Module

  - Dashboard Module

  - Student Registration Module

  - Face Capture Module

  - Face Recognition Module

  - Attendance Module

  - Report Module

Outcome

- System modules defined successfully.

DAY 5 – USE CASE DESIGN

Objective

To design system use case diagram.

Activities Performed

- Identified actor: Admin/Teacher

- Identified use cases:

  - Login

  - Register Student

  - Capture Face

  - Train Model

  - Mark Attendance

  - View Report

- Created use case diagram.

Outcome

- Use case diagram completed.

DAY 6 – DATABASE DESIGN

Objective

To design database structure.

Activities Performed

- Designed MySQL database: attendance_db

- Created tables:

  - students

  - face_attendance

- Defined fields and relationships.

Outcome

- Database design completed.

DAY 7 – ER DIAGRAM

Objective

To design ER diagram for database.

Activities Performed

- Identified entities:

  - Students

  - Attendance

- Defined relationship (1:N)

- Created ER diagram.

Outcome

- ER diagram completed successfully.

DAY 8 – DATABASE CREATION

Objective

To implement database in MySQL.

Activities Performed

- Created database in phpMyAdmin.

- Created tables:

  - students

  - face_attendance

- Tested database structure.

Outcome

- Database successfully created.

DAY 9 – LOGIN MODULE DEVELOPMENT

Objective

To develop secure login system.

Activities Performed

- Created login page using PHP & HTML.

- Added username/password validation.

- Connected login with MySQL database.

- Verified authentication process.

Outcome

- Login module working successfully.

DAY 10 – DASHBOARD DEVELOPMENT

Objective

To design main dashboard for system navigation.

Activities Performed

- Created dashboard UI.

- Added navigation links:

  - Student Registration

  - Mark Attendance

  - Reports

- Connected all modules.

Outcome

- Dashboard completed successfully.

DAY 11 – DATABASE CONNECTIVITY

Objective

To connect PHP application with MySQL database.

Activities Performed

- Created db.php file.

- Established connection using MySQLi.

- Tested connection with WAMP server.

- Verified student registration data storage.

- Ensured smooth communication between frontend and backend.

Outcome

- Database connection successfully established.

DAY 12 – STUDENT REGISTRATION MODULE

Objective

To develop student registration module.

Activities Performed

- Created registration form using HTML & PHP.

- Added fields: Student ID, Name, Class.

- Inserted data into MySQL database.

- Validated form inputs.

- Tested multiple student entries.

Outcome

- Student registration module working successfully.

DAY 13 – ATTENDANCE REPORT MODULE

Objective

To develop attendance report system.

Activities Performed

- Created report page using PHP.

- Fetched data from face_attendance table.

- Displayed student attendance records.

- Added table format UI.

- Verified present/absent data display.

Outcome

- Attendance report module completed.

DAY 14 – PYTHON ENVIRONMENT SETUP

Objective

To configure Python environment for face recognition.

Activities Performed

- Installed Python.

- Installed OpenCV library.

- Installed NumPy.

- Installed MySQL connector.

- Verified webcam functionality.

- Created project directory structure.

Outcome

- Python environment successfully configured.

DAY 15 – FACE IMAGE CAPTURE MODULE

Objective

To capture student face images for dataset creation.

Activities Performed

- Developed capture.py.

- Used OpenCV webcam capture.

- Detected face using Haar Cascade.

- Captured multiple images per student.

- Stored images in dataset folder.

Outcome

- Dataset created successfully for training.

DAY 16 – FACE DETECTION

Objective

To detect faces using OpenCV.

Activities Performed

- Implemented Haar Cascade classifier.

- Detected face from live webcam.

- Drew rectangle around face.

- Tested under different lighting conditions.

Outcome

- Face detection working successfully.

DAY 17 – MODEL TRAINING (LBPH)

Objective

To train face recognition model.

Activities Performed

- Created train.py.

- Loaded dataset images.

- Assigned labels for each student.

- Used LBPH algorithm for training.

- Generated trainer.yml file.

- Saved label mapping using pickle.

Outcome

- Face recognition model trained successfully.

DAY 18 – FACE RECOGNITION MODULE

Objective

To recognize students using trained model.

Activities Performed

- Developed recognize.py.

- Loaded trained model.

- Compared live face with dataset.

- Displayed student name on screen.

- Showed “Unknown” for unregistered faces.

Outcome

- Face recognition working successfully.

DAY 19 – ATTENDANCE MARKING (PRESENT)

Objective

To mark attendance automatically for recognized students.

Activities Performed

- Connected recognition with MySQL database.

- Inserted attendance record automatically.

- Stored date and time.

- Avoided duplicate entries.

- Displayed confirmation message.

Outcome

- Present attendance marked successfully.

DAY 20 – AUTOMATIC ABSENT MARKING

Objective

To mark absent students automatically.

Activities Performed

- Compared registered students with recognized students.

- Identified absent students.

- Inserted “Absent” status into database.

- Generated complete attendance list.

Outcome

- Automatic absent marking implemented successfully.

DAY 21 – ATTENDANCE REPORT ENHANCEMENT

Objective

To improve and finalize attendance report module.

Activities Performed

- Enhanced attendance report UI.

- Displayed Present and Absent status clearly.

- Improved table formatting.

- Added date-wise filtering option.

Outcome

- Attendance report improved successfully.

DAY 22 – MULTIPLE STUDENT TESTING

Objective

To test system with multiple students.

Activities Performed

- Added multiple student faces to dataset.

- Trained model again using all images.

- Tested recognition with different students.

- Verified correct name detection.

Outcome

- Multiple student recognition successful.

DAY 23 – DASHBOARD INTEGRATION

Objective

To integrate all modules into dashboard.

Activities Performed

- Connected all pages to dashboard.

- Linked registration, attendance, report modules.

- Tested navigation flow.

Outcome

- Dashboard integration completed.

DAY 24 – SYSTEM TESTING

Objective

To test full system functionality.

Activities Performed

- Tested login system.

- Tested student registration.

- Tested face recognition.

- Tested attendance marking.

- Verified database updates.

Outcome

- System working properly.

DAY 25 – BUG FIXING

Objective

To fix errors in system.

Activities Performed

- Fixed database errors.

- Improved recognition accuracy.

- Fixed duplicate attendance issue.

- Corrected UI alignment issues.

Outcome

- System errors resolved successfully.

DAY 26 – SYSTEM VALIDATION

Objective

To validate complete system.

Activities Performed

- Checked all modules together.

- Verified login to report flow.

- Tested real-time recognition.

- Ensured correct attendance marking.

Outcome

- System fully validated.

DAY 27 – FINAL INTEGRATION

Objective

To combine all modules into final system.

Activities Performed

- Integrated PHP frontend with Python backend.

- Connected MySQL database.

- Ensured smooth workflow.

- Tested full system flow.

Outcome

- Final system integration completed.

DAY 28 – DOCUMENTATION PREPARATION

Objective

To prepare project documentation.

Activities Performed

- Wrote project report.

- Added diagrams (ER, Use Case, Flowchart).

- Added module descriptions.

- Prepared final report structure.

Outcome

- Documentation completed successfully.

DAY 29 – PRESENTATION PREPARATION

Objective

To prepare PPT and viva preparation.

Activities Performed

- Created PowerPoint slides.

- Added system screenshots.

- Practiced project explanation.

- Prepared viva answers.

Outcome

- Presentation ready for submission.

DAY 30 – FINAL DEMONSTRATION & SUBMISSION

Objective

To demonstrate and submit the final project.

Activities Performed

- Demonstrated login system.

- Demonstrated student registration.

- Demonstrated face capture system.

- Demonstrated face recognition.

- Demonstrated automatic present marking.

- Demonstrated automatic absent marking.

- Displayed attendance report.

Outcome

- Project successfully completed and submitted.

- System working as expected.