PROJECT   DOCUMENTATION

AUTOMATED ATTENDANCE SYSTEM FOR RURAL SCHOOLS

Academic Project Daily Log

Activity Summary -June 1 to June 26,2026

| Day | Date | Activity | Status |
| --- | --- | --- | --- |
| Day 1 | June 1 | Project Title Finalization | Completed |
| Day 2 | June 2 | Requirement Gathering | Completed |
| Day 3 | June 3 | Objective Definition | Completed |
| Day 4 | June 4 | User and Module Identification | Completed |
| Day 5 | June 5 | User Case Diagram Preparation | Completed |
| Day 6 | June 6 | Database Requirement Analysis | Completed |
| Day 7 | June 7 | ER Diagram Design | Completed |
| Day 8 | June 8 | Database Schema Creation | Completed |
| Day 9 | June 9 | UI Wireframe Design | Completed |
| Day 10 | June 10 | Logic and dashboard UI design | Completed |
| Day 11 | June 11 | Navigation and form design | Completed |
| Day 12 | June 12 | Design review | Completed |
| Day 13 | June 13 | Frontend Environment setup | Completed |
| Day 14 | June 14 | Login Page Development | completed |
| Day 15 | June 15 | Registration Page Development | completed |
| Day 16 | June 16 | Dashboard Development | completed |
| Day 17 | June 17 | CRUD Operation | completed |
| Day 18 | June 18 | Table and Search Features | Completed |
| Day 19 | June 19 | Frontend Testing | Completed |
| Day 20 | June 20 | Spring Boot Project Setup | Completed |
| Day 21 | June 21 | Database Connectivity | Completed |
| Day 22 | June 22 | Entity and Repository Creation | Completed |
| Day 23 | June 23 | REST AI Development | Completed |
| Day 24 | June 24 | Authentication module | Completed |
| Day 25 | June 25 | Backend business logic | Completed |
| Day 26 | June 26 | API testing using postman | Completed |

DAY1: PROJECT TITLE FINALIZATION

Project Title:
Automated Attendance System for Rural Schools

Description:
This project focuses on developing a software system that automates student attendance management in rural schools. The system helps teachers record attendance digitally, reducing manual effort and improving accuracy.

Overview:
The Automated Attendance System for Rural Schools is designed to replace traditional paper-based attendance registers with a digital solution. The system allows teachers to manage student records, mark attendance efficiently, and generate attendance reports. It aims to improve administrative efficiency and support better student attendance tracking.

Outcome:
      ✔ Final project title is selected and confirmed for development.

DAY 2: REQUIREMENTS GATHERING

Functional Requirements:
• Teacher login and authentication
• Student registration and management
• Attendance marking system
• Attendance record storage
• Attendance report generation
• Student attendance tracking

Non-Functional Requirements:
• User-friendly interface
• Fast system response
• Secure data storage
• Reliable database management
• Easy maintenance and operation
• Low-cost deployment

Outcome:
   ✔ System requirements are collected and documented.
   ✔ Functional and non-functional requirements are defined.

DAY 3: OBJECTIVE DEFINITION

Objectives:

| OBJ | Objective Description |
| --- | --- |
| OBJ-01 | Digitize attendance marking process for schools |
| OBJ-02 | Store all attendance records in MySQL database |
| OBJ-03 | Provide simple web interface for teachers to mark attendance |
| OBJ-04 | Enable quick and accurate attendance report generation |
| OBJ-05 | Reduce manual paperwork and human errors |
| OBJ-06 | Improve data accessibility and record management |
| OBJ-07 | Allow easy viewing of daily/monthly attendance reports |
| OBJ-08 | Ensure fast and efficient data storage and retrieval |

| Criterion | Description |
| --- | --- |
| Specific | Build a web-based attendance system for schools using PHP & MySQL |
| Measurable | System should successfully store, update, and display attendance records |
| Achievable | Uses simple technologies: HTML, CSS, PHP, MySQL (WAMP/XAMPP) |
| Relevant | Solves real-world problem of manual attendance in schools |
| Time-Bound | Complete development and testing within project timeline (June cycle) |

Outcome:
   ✔ Clear project objectives are defined.
   ✔ Problem statement is finalized.
   ✔ Project scope and goals are documented.

DAY 4: USER AND MODULE IDENTIFICATION

Description:
The users and modules required for the system were identified. Each user was assigned specific responsibilities and access privileges.

Overview:
The Admin manages the system and users. Teachers are responsible for recording and monitoring attendance. Students are registered in the system for attendance tracking. Different modules were planned to ensure smooth operation of the system.

USER ROLES

| User Role | Description | Access Level |
| --- | --- | --- |
| Teacher | Marks student attendance | Full Access |
| Admin | Manages system, users, reports | Full Access |
| Student (View) | Views attendance report (optional) | Read Only |

MODULE LIST

| Module | Module Name | Description |
| --- | --- | --- |
| M-01 | User Login | Secure login for teacher/admin access |
| M-02 | Attendance Entry | Teacher marks Present/Absent for students |
| M-03 | Database Module | Stores attendance records in MySQL |
| M-04 | Report Module | Displays attendance in table format |
| M-05 | UI Dashboard | Home page navigation and interface design |
| M-06 | Form Handling | Collects and submits attendance data |
| M-07 | Data Validation | Ensures correct input (name, status) |
| M-08 | View Attendance | Shows daily/monthly attendance records |

Outcome:
   ✔ System users are identified.
   ✔ Modules are finalized and documented.
   ✔ User roles and responsibilities are defined.

DAY 5: USE CASE DIAGRAM

Description:
A Use Case Diagram was prepared to represent the interaction between admin and the system.

USE CASES BY ACTOR

| Actor | Use Case |
| --- | --- |
| Teacher | Login to system |
| Teacher | Mark attendance (Present / Absent) |
| Teacher | View attendance report |
| Teacher | Update attendance data (if need) |
| Admin | Manage teachers/users |
| Admin | View all attendance reports |
| Admin | Control system settings |
| Student | view attendance report |

CRUD API

| Entity | Create | Read | Update | Delete |
| --- | --- | --- | --- | --- |
| Users | POST /api/users | GET /api/users | PUT /api/users/{id} | DELETE /api/users/{id} |
| Attendance | POST /api/attendance | GET /api/attendance | PUT /api/attendance/{id} | DELETE /api/attendance/{id} |

Outcome:
   ✔ Use Case Diagram is created.
   ✔ User-system interactions are clearly represented.
   ✔ Functional flow of the system is understood.

DAY 6: DATABASE REQUIREMENTS ANALYSIS

Requirements Analysis:

The Automated Attendance System for Rural Schools is designed to overcome the challenges of manual attendance management. The system should provide a simple, reliable, and cost-effective solution that can be used in schools with limited technical infrastructure.

Functional Requirements

Student registration and management. Teacher login and authentication. Attendance marking for students. Attendance report generation. Student attendance history tracking. Database storage for attendance records.

Non-Functional Requirements User-friendly interface. Fast attendance processing. Secure storage of student data. Low hardware and software requirements.

users: Stores all user accounts such as students, teachers, and administrators with role-based access control.
(user_id, name, email, password_hash, role, school_id)

schools: Contains details of rural schools and their locations for system mapping and management.
(school_id, school_name, district, state, village, contact_info)

classes: Stores class/grade information for organizing students within each school.
(class_id, class_name, section, school_id, teacher_id)

students: Maintains student personal and academic details linked to classes and schools.
(student_id, name, roll_number, class_id, school_id, parent_contact)

teachers: Stores teacher profiles and their assigned classes for attendance management.
(teacher_id, name, subject, class_id, school_id)

attendance: Records daily attendance of students with date-wise status.
(attendance_id, student_id, class_id, date, status)

attendance_summary: Stores monthly/weekly attendance reports for quick access and analytics.
(summary_id, student_id, total_present, total_absent, percentage, month)

login_logs: Tracks user login activity for security and monitoring purposes.
(log_id, user_id, login_time, logout_time, ip_address)

Outcome:
    ✔ Database requirements are analyzed.
    ✔ Entities and attributes are identified.
    ✔ Data relationships are documented.

DAY 7: ER DIAGRAM DESIGN

Entities in Automated Attendance System for Rural School

STUDENT Entity Attributes:

student_id(primary key)

student_name

class_name

gender

contact_name

TEACHER Entity Attributes:

teacher_id(primary key)

teacher_name

email

password

ATTENDANCE Entity Attributes:

attendance_id(primary key)

student_id(foreign key)

teacher_id(foreign key)

attendance_date

status

ADMIN Entity Attributes:

admin_id

username

password

Relationships:

• One Teacher → Many Attendance Records
• One Student → Many Attendance Records
• One Admin → Manages Many Students
• One Attendance Record → Belongs to One Student
• One Attendance Record → Recorded by One Teacher

Outcome:

✔ Entities and attributes are identified.

✔ ER diagram structure is designed.

✔ Relationships between entities are defined.

✔ Database design is ready for schema creation.

DAY 8: DATABASE SCHEMA CREATION

Objective:
Design and implement the database structure required for storing student, teacher, and attendance information.

Tables Created:

1. Students Table

CREATE TABLE students (
    student_id INT PRIMARY KEY AUTO_INCREMENT,
    student_name VARCHAR(100) NOT NULL,
    class_name VARCHAR(20),
    gender VARCHAR(10),
    contact_number VARCHAR(15)
);

2. Teachers Table

CREATE TABLE teachers (
    teacher_id INT PRIMARY KEY AUTO_INCREMENT,
    teacher_name VARCHAR(100) NOT NULL,
    email VARCHAR(100),
    password VARCHAR(100)
);

3. Attendance Table

CREATE TABLE attendance (
    attendance_id INT PRIMARY KEY AUTO_INCREMENT,
    student_id INT,
    attendance_date DATE,
    status VARCHAR(10),
    FOREIGN KEY (student_id) REFERENCES students(student_id)
);

4. Admin Table

CREATE TABLE admin (
    admin_id INT PRIMARY KEY AUTO_INCREMENT,
    username VARCHAR(50),
    password VARCHAR(100)
);

Outcome

- Database schema successfully designed.

- Tables created with primary and foreign key relationships.

- Structure ready for integration with Java application.

- Attendance records can be stored and retrieved efficiently.

DAY 9: UI WIREFRAME DESIGN

Description:
The user interface (UI) wireframes were designed to visualize the layout and functionality of the Automated Attendance System for Rural Schools. The wireframes provide a blueprint for the application's screens before actual development.

Overview:
The UI design focuses on simplicity, ease of use, and accessibility for teachers and school administrators. The wireframes help in understanding navigation flow, screen layout, and user interactions.

Wireframe Page List

| No | Page Name | User Role | key UI Elements |
| --- | --- | --- | --- |
| P-01 | Landing | All | System info, login/register, attendance overview stats |
| P-02 | Teacher Registration | Teacher/Admin | Name, email, phone, school name, password |
| P-03 | Login Page | All | Email/password, role selector (teacher/admin/student) |
| P-04 | Teacher Dashboard | Teacher | Mark attendance, class list, attendance summary |
| P-05 | Student List Page | Teacher | Student details, add/edit students, class filter |
| P-06 | Mark Attendance Page | Teacher | Present/absent buttons, date picker, submit button |
| P-07 | Attendance Report Page | Teacher/Admin | Daily/weekly report, table view, export PDF |
| P-08 | Student Dashboard | Student | Attendance percentage, status, notifications |
| P-09 | Admin Dashboard | Admin | Manage users, schools, classes |
| P-10 | Class Management | Admin | Add/edit/delete classes, assign teachers |
| P-11 | Analytics Page | Admin/Teacher | Attendance charts, graphs, performance stats |

UI Color Coding System

| Color | Meaning | Used In |
| --- | --- | --- |
| GREEN | Present / Good attendance | Attendance records |
| YELLOW | Warning (low attendance) | Reports dashboard |
| RED | Absent / Critical | Attendance marking |
| BLUE | Information | Dashboard, system info |

Outcome:

✔ UI wireframes are completed.

✔ Application screen layouts are finalized.

✔ Navigation flow is designed and documented.

✔ Expected project outcomes are identified.

✔ System design phase is successfully completed.

Day 10: LOGIC AND DASHBOARD UI DESIGN

Login Screen

| Component | Description |
| --- | --- |
| App Logo + Title | School Attendance System with simple UI header |
| Email Input | Enter email with validation |
| Password Input | Hidden password with show/hide option |
| Role Selector | Teacher / Student / Admin selection |
| Login Button | Validates user and redirects to dashboard |
| Forgot Password | OTP-based password reset option |
| Register Link | New user registration (mainly teachers/admin) |
| Error Display | Shows invalid login messages |

Teacher Dashboard

| Component | Description |
| --- | --- |
| Statistics Bar | Total students, present today, absent today |
| Mark Attendance Button | Used to mark daily attendance |
| Student List Panel | Shows all students in class |
| Attendance Report | Daily/weekly/monthly attendance view |
| Quick Actions | Add student, edit, view reports |

Student Dashboard

| Component | Description |
| --- | --- |
| Attendance Summary | Total present and absent days |
| Attendance Percentage | Overall attendance rate |
| Status Indicator | Good / Warning / Poor attendance |
| Notifications | Exam updates, attendance alerts |

Admin Dashboard

| Component | Description |
| --- | --- |
| System Statistics | Total schools, teachers, students |
| User Management | Add/edit/delete users |
| Class Management | Manage classes and subjects |
| Reports Section | View system-wide attendance reports |

Outcome

- Defined system workflow.

- Created dashboard layout design.

- Identified user roles and functionalities.

Day 11:NAVIGATION AND FORM DESIGN

Navigation Access Matrix

| Navigation Item | Teacher | Student | Admin |
| --- | --- | --- | --- |
| Home / Dashboard | YES | YES | YES |
| Mark Attendance | YES | No | NO |
| View Attendance | YES | YES | YES |
| Student Management | YES | No | YES |
| Class Management | NO | NO | YES |
| Reports | YES | YES | YES |
| Settings | YES | NO | YES |
| Logout | YES | YES | YES |

Key Forms Design

Teacher Registration Form

- Teacher ID

- Name

- Subject

- Email

- Password

Attendance Form

- Student ID

- Date

- Attendance Status

Register Form

- User ID

- Name

- Email

- Password

- Role (Teacher / Student / Admin)

- Used for system login access

- Used to create new user account

- Used for authentication and security

Prototype Flow

Login → Role Check → Dashboard → Navigation Menu → Form Pages → Save Data → Reports

Outcome

- Designed navigation structure.

- Created input forms for data collection.

- Improved user interaction flow.

Day 12: DESIGN REVIEW

Design Review Checklist

| Review Area | Status | Comments |
| --- | --- | --- |
| Project Title | APPROVED | Automated Attendance System for Rural Schools is relevant and practical |
| Problem Statement | APPROVED | Solves manual attendance issues in rural schools |
| Objectives | APPROVED | Clearly defined (automation, accuracy, reporting) |
| User Roles | APPROVED | Proper role-based system implemented |
| Module List | APPROVED | Attendance, login, student management, reports included |
| Use Cases | APPROVED | All user interactions properly mapped |
| CRUD Operations | APPROVED | Create, Read, Update, Delete supported |
| Database Tables | APPROVED | Student, Teacher, Attendance, User tables defined |
| ER Diagram | APPROVED | Relationships between entities correctly designed |
| SQL Schema | APPROVED | Keys, constraints, and structure properly defined |
| UI Wireframes | APPROVED | All pages designed for rural school environment |
| UI Screens | APPROVED | Login, dashboards, and forms are simple and clear |
| Navigation Matrix | APPROVED | Role-based navigation working conceptually |
| UI Prototype | MINOR FIX | Add success message after attendance submission |
| overall Design | APPROVED | Ready for development phase |

Outcome

- Finalized UI design.

- Improved accessibility and usability.

Day 13:FRONTEND ENVIRONMENT SETUP

Environment Setup

| Setup | Description |
| --- | --- |
| WAMP Server Setup | Installed WAMP to run PHP and MySQL locally |
| VS Code Setup | Used VS Code as code editor for development |
| Apache Server | Used to run PHP files in browser |
| MySQL Database | Used for storing student, teacher, attendance data |
| Project Folder | Placed inside C:\wamp\www\automated_system\ |
| Browser Testing | Used Chrome to test output via localhost |

Project Folder Structure

| Folder/File | Purpose |
| --- | --- |
| /attendance_system | Main project folder |
| /css | Styling files |
| /js | JavaScript validation |
| /images | Icons and logos |
| /includes | DB connection (db.php) |
| /admin | Admin pages |
| /teacher | Teacher dashboard |
| /student | Student dashboard |
| index.php | Login page |

Frontend Technologies

- HTML5

- CSS3

- JavaScript

- Bootstrap

### Outcome

- Development environment configured.

- Project folder structure created.

Day 14: LOGIN PAGE DEVELOPMENT

Login Page Functionality

| Feature | Description |
| --- | --- |
| User Login | Allows teacher/admin/student to access system |
| Email Validation | Checks correct email format |
| Password Check | Verifies password from database |
| Role Check | Redirects based on user role |
| Session Management | Stores login session |
| Error Message | Shows invalid login message |

Login Page Flow

- User enters email and password

- System checks data in MySQL database

- If correct → redirect to dashboard

- If wrong → show error message

- Session starts after successful login

Outcomes

  - Automated attendance system successfully developed for rural schools

  - Teacher can easily mark and manage student attendance digitally

  - Student records and attendance data are stored securely in database

Day 15 -REGISTRATION PAGE DEVELOPMENT

Objective

Develop a student registration module for the Automated Attendance System for Rural Schools.

Activities Performed

  - Created Student Registration Form using PHP and HTML.

  - Added fields for Student ID, Student Name, and Class.

  - Connected the form with MySQL database

  - Implemented data insertion using PHP and MySQL

  - Tested registration functionality successfully.

Outcome

  - Student registration page developed successfully

  - Student details stored in the database.

  - Database integration verified.

  - Registration module completed.

Day 16 - DASHBOARD DEVELOPMENT

Objective

Develop a Dashboard Page for the Automated Attendance System for     Rural Schools.

Activities Performed

- Created dashboard.php.

- Designed dashboard interface.

- Added navigation links for project modules.

- Connected dashboard with login module.

- Displayed system title and menu options.

Dashboard Menu

Automated Attendance System

1. Student Registration
2. Mark Attendance
3. View Attendance Report
4. Logout

Outcome

- Dashboard page created successfully.

Day 17- CRUD OPERATION

Objective:
Implement CRUD operations for attendance management.

Activities Performed:

- Created attendance records.

- Displayed attendance records in report page.

- Implemented Edit functionality.

- Implemented Delete functionality.

- Improved attendance page UI and styling.

Create

- Add Attendance Record

Read

- View Attendance Report

Update

- Edit Attendance Status

Delete

- Delete Attendance Record

Outcome:

- CRUD operations completed successfully.

- Attendance records can be created, viewed, updated, and deleted.

Day 18 –TABLE AND SEARCH FEATURECDEVELOPMENT

Table and Search Feature Development

Objective

Develop attendance report table and search functionality.

Activities Performed

- Displayed attendance records in a tabular format.

- Added search box for filtering attendance records.

- Connected report page with MySQL database.

- Improved report page UI design.

Outcome

- Attendance records displayed successfully.

- Search functionality implemented.

- Users can easily find attendance records.

Day 19 – FRONTEND TESTING

Activities Performed:

- Tested Login Page functionality

- Tested Student Registration Page

- Tested Dashboard Navigation

- Tested Attendance Entry Page

- Tested Attendance Report Page

- Verified Edit functionality

- Verified Delete functionality

- Verified Logout functionality

- Checked UI alignment and responsiveness

Outcome:
All frontend pages are working correctly and navigation between modules is successful.

Day 20 –  SPRING BOOT PROJECT SETUP

Objective:
Learn Spring Boot project structure and setup process.

Activities Performed:

- Studied Spring Boot basics.

- Understood project structure.

- Explored Spring Initializr.

- Learned required dependencies such as Spring Web, Spring Data JPA, and MySQL Driver.

Outcome:
Gained understanding of Spring Boot project setup and development environment.

Day 21 –DATABASE CONNECTIVITY

Objective

Connect the Automated Attendance System with MySQL database.

Activities Performed

- Created database using phpMyAdmin.

- Connected PHP application with MySQL using db.php.

- Stored student registration data in database.

- Stored attendance records in database.

- Retrieved attendance records for report generation.

Tools Used

- PHP

- MySQL

- phpMyAdmin

- WAMP Server

Outcome

Database connectivity was established successfully and all data operations worked correctly.

Day 22 – ENTITY AND REPOSITORY CREATION

Objective

Understand Entity and Repository creation in Spring Boot.

Activities Performed

- Studied Entity class creation.

- Learned how Entity classes map to database tables.

- Explored Repository interfaces.

- Understood CRUD operations using JpaRepository.

- Learned interaction between Entity and Repository layers.

Outcome

Gained knowledge of Entity and Repository concepts in Spring Boot and their role in database operations.

Day 23 – REST API Development

Objective

To understand REST API concepts and data communication between frontend and backend.

Activities Performed

- Studied REST API architecture.

- Learned GET, POST, PUT and DELETE methods.

- Understood data exchange between client and server.

- Explored API endpoints and request handling.

Outcome

Gained knowledge of REST API development and its role in web applications.

Day 24 – AUTHENTICATE MODULE

Objective

To understand user authentication and login validation.

Activities Performed

- Studied authentication concepts.

- Implemented login functionality.

- Validated username and password.

- Allowed access only for valid users.

Outcome

Learned how authentication improves application security and controls user access.

Day 25 –BACKEND BUSINESS LOGIC

Objective

To understand the implementation of business rules in an application.

Activities Performed

- Studied backend business logic concepts.

- Implemented input validation.

- Ensured correct attendance status values.

- Applied login and registration validations.

- Maintained data consistency.

Outcome

Learned how backend business logic controls application behavior and ensures valid data processing.

Day 26 – API  TESTING USING POSTMAN

Objective

To understand API testing using Postman.

Activities Performed

- Studied Postman tool.

- Learned GET, POST, PUT, and DELETE requests.

- Understood request and response handling.

- Explored API testing concepts.

Outcome

Gained knowledge of API testing and request validation using Postman.